## Slide 1: Assessment Phase Workflows
CMMC Accelerated Working Group

## Slide 2: Phase I – Readiness Check Requested
CMMCAB
C3PAO
Assessment
Lead
Organization
Assessment
Team
Assign
Assessment Lead
Assessment
Request Generated
C3PAO
Selection
*Conduct Intake
and Review
Conduct Assessment
Pre-call
Provide Planning
Inputs
Go/No Go
Recommendation
Acknowledge
and Review Packet
Record Recommendation
Schedule
Onsite
Confirm
Onsite
Confirm Scoping
and Approach
Develop
Assessment Plan
Notes: Note: Pre-Assessment is considered the Planning Phase.
Recommendation: Pre-Assessment Readiness Check should be executed to ensure organization preparedness and minimize impacts to provisional assessment assessments.
In this scenario, the organization being assessed has conducted their own internal self assessment to determine readiness to process. The information is shared with the C3PAO and Assessment Lead to determine sufficiency.
‘Conduct Intake and Review’ confirms acceptance of CMMC Assessment request, in order to facilitate scoping and assignment of Assessment Lead.
Provide Planning Inputs may include past audit reports, current organization chart, list of key personnel, etc. As reciprocity has not yet been determined, the prior audit reports will be used to help establish scope, context and suitability.
Conduct Assessment Pre-call is intended to serve as the mechanism by which the C3PAO, Organization and Assessment Lead confirm a shared understanding of the CMMC assessment objectives, scope and tasking. It is conducted with the organization sponsor, C3PAO and assigned Assessment Lead. Conduct Introductory Meeting is comprised of the following activities: confirmation of scope, restrictions, and boundaries; review/confirmation of assessment inputs; identification of key personnel including assignment of CMMC onsite POC and Sponsor.
The assessment pre-call is the initial planning call with the organization. Assessment team members as well as stakeholders from the organization should attend the call.
The purpose of the call is to
Set expectations
Review the assessment process
Review and determine the logistics
Confirm organizational scope
Discuss the documents and evidence that needs to be provided. For Level 1
For Provisional Assessments, recommend 10 business days from C3PAO selection and final go/no decision.

## Slide 3: Phase I – Self-Assessment Conducted
CMMCAB
C3PAO
Assessment
Lead
Organization
Assessment
Team
Assign
Assessment Lead
Assessment
Request Generated
C3PAO
Selection
*Conduct Intake
and Review
Conduct Assessment
Pre-call
Provide Planning
Inputs
Acknowledge
and Review Packet
Schedule
Onsite
Confirm
Onsite
Confirm Scoping
and Approach
Develop
Assessment Plan
Notes: Note: Pre-Assessment is considered the Planning Phase.
Recommendation: Consider penalties for submission of materially false or misleading data.
In this scenario, the organization being assessed has conducted their own internal self assessment to determine readiness to proceed with CMMC assessment. The results of this self assessment are shared with the C3PAO and Assessment Lead to determine sufficiency.
‘Conduct Intake and Review’ confirms acceptance of CMMC Assessment request, in order to facilitate scoping and assignment of Assessment Lead.
Provide Planning Inputs may include past audit reports, current organization chart, list of key personnel, etc. As reciprocity has not yet been determined, the prior audit reports will be used to help establish scope, context and suitability.
Conduct Assessment Precall is intended to serve as the mechanism by which the C3PAO, Organization and Assessment Lead confirm a shared understanding of the CMMC assessment objectives, scope and tasking. It is conducted with the organization sponsor, C3PAO and assigned Assessment Lead. Conduct Introductory Meeting is comprised of the following activities: confirmation of scope, restrictions, and boundaries; review/confirmation of assessment inputs; identification of key personnel including assignment of CMMC onsite POC and Sponsor.
The assessment pre-call is the initial planning call with the organization. Assessment team members as well as stakeholders from the organization should attend the call.
The purpose of the call is to
Set expectations
Review the assessment process
Review and determine the logistics
Confirm organizational scope
Discuss the documents and evidence that needs to be provided. For Level 1
For Provisional Assessments, recommend 10 business days from C3PAO selection and final go/no decision.

## Slide 4
Assessment Lead | Point-of-Contact
Sets Expectations | Provides overview of organization Target CMMC Level Organizational scope
Reviews assessment process and confirms scope | Identifies stakeholders for organization
Determines date of on-site. | Coordinates Logistics Provides requirements for visitor access onsite
Discusses the documents/evidence that need to be provided. | 
Pre-Assessment
Phase I: Assessment Pre-Call

## Slide 5: Phase II: Onsite / Execution Phase – Standard Flow
CMMCAB
C3PAO
Assessment
Lead
Organization
Assessment
Team
Provide Evidence
of Implementation
Provide Contextual
Data (POC)
Assess Practice
Implementation
Develop and Conduct
Opening Brief
Request Additional
Information/Data
*Conduct Internal
Team Review
Participate End of
Day Review
Conduct End
of Day Review
Conduct Final
Out brief
Notes: In this scenario, a ‘standard’ assessment flow is presumed, with limited extenuating circumstances or conditions. This is an iterative process moderated by the Assessment Lead and supported by the Organization (in terms of providing evidence/clarification of evidence) and the Assessment Team (in terms of validating sufficiency of evidence through consensus).
The Opening Brief is comprised of:
Assessment overview
Data collection and reporting
Assessment team member introductions
Schedule
Contextual Information provided by the organization may include:
Organization Overview
  Org Chart
  Mission
Network enterprise overview
Target CMMC Level
  CMMC assessment preparation
Internal Team Review is intended to serve as a daily review of nonconformances, practice questions, outstanding items, etc. This activity is similar to the CMMI practice characterization activity, whereby a determination of sufficiency is rendered by the Assessment Lead and Assessment Team (consensus).

## Slide 6: Phase II – Standard Flow
CMMCAB
C3PAO
Assessment
Lead
Organization
Assessment
Team
Submit Report
Conduct
Review
Assess *ACCESS
More Info
Required?
Provide
Feedback
Approved for Submission
Receive
Assign for
Review
Confirm
Results
Record
Approval
Notify
Results
Accreditation
Received
Notification
Sent
Accreditation
Received
Close Out
Prepare Assessment
Report
Provide Input and Consensus to Report
Notes: High level process flow depicting first entry point into the post-assessment phase, indicated by preparation of the assessment report by Assessment Lead with inputs from Assessment Team
*Refers to ‘accuracy, completeness, compliance, efficiency/efficacy, sufficiency, suitability’ (in findings). Meaning: all goals have been met, exceptions are accurately recorded, ultimately ensuring that the C3PAO has conducted a sufficient review and that the assessment report is ready for review by the CMMCAB

## Slide 7: Phase III – Remediation Required
CMMCAB
C3PAO
Assessment
Lead
Organization
Assessment
Team
Submit Report
Conduct
Review
Assess *ACCESS
More Info
Required?
Provide
Feedback
Approved for Submission
Receive
Assign for
Review
Confirm
Results
Record
Provisional Approval
Notify
Results
*Accreditation
Received
Notification
Sent
*Provisional Accreditation
Received
Close Out
Prepare Assessment
Report
Provide Input and Consensus to Report
Record
*POAM
Monitor
POAM
Notify
POAM Closure
Record
Final
Accreditation
Approved
Resubmit
Notify
Results
*Final Accreditation
Received
Notes: Note: We need to solicit guidance from DoD with respect to POAMs. Would recommend DoD consider options for controls that are not yet fully implemented, and may subsequently introduce a risk - but, where the impact of a work stoppage may present more of an impact to DOD mission. In this case, the scenario would allow for DoD to preliminarily accept the findings contingent upon final remediation of POAM items. In this case, POAM may be monitored by DoD/Assessment Lead, with final confirmation of close-out conducted by Assessment Lead and C3PAO.
*In this case, a provisional accreditation is awarded, with final accreditation contingent upon close out of each POAM items. Recommend, closure of POAM within 30 days (or, per USG guidance).